## Slide 1: AWGA Team-Play Tracker
Anchorage Women’s Golf Association
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 2: Why are we here?
Tournament player matching currently done manually.
Player point accounting currently done manually.
Tournament results/awards currently calculated manually
Automate tournament accounting
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 3: The elevator pitch
For the Alaska Women’s Golf Association
who would like to automate their yearly tournament
the AWGA Tournament Tracker
is a desktop application
that entirely automates all aspects of event accounting.
Unlike their current manual/paper system, which is laborious and prone to human error,
our project completely automates the associated tasks of matching players, tracking scores, and determining tournament results.

## Slide 4: Product box
AWGA Tournament Tracker
Player matching
Point Tracking
Standings/Results
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 5: The NOT list
IN | OUT
Player matching to teams by handicap | Web based interface
Opponent matching by handicap for 5 events | Player reviews
Manual player substitutions | Players enter their own information
Event score tracking per player (total putts and total score) | Auto-generate handicap based on event results
 | Mobile-app based interface
Automatically determine tournament results, including multiple award types. | Ability to update player handicap between events
Maintain prior year results/Allow reporting | Username/Passwd required on load
UNRESOLVED
Installation application
Export/Import of data
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 6: Your project community
Brooks Woods Dustin Fast Tricia Reilly
Pamela Chesla
Nadine Dely
AWGA Members
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 7: Technical solution
Technologies:
C#
Visual Studio
Access Database (OLEDB driver)
Executable
OLEDB
Access
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 8: What keeps us up at night
Handicap’s may change between events, possibly causing opponent-matching problems
Player substitutions
Database Design/Integration
Cross-Platform Compatibility
Scalability
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 9: The A-Team
# | Role | Competencies/Expectations
1 | Analyst/Testing/Documentation | Brooks Woods Tricia Reilly
2 | Developers | Brooks Woods – Database Administration and C++ Dustin Fast – Experience implementing GUI in C++ Tricia Reilly – ODBC and C++
3 | Project manager | Dustin Fast
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 10: How big is this thing?
Ship it!
Construction
UAT
Training
~2months
3 wks
1 wk
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 11: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
ON
OFF
 | Other important things
 | Ease of use
 | Intuitiveness
 | Detailed audits (log everything)
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 12: The first release
Ship it!
Construction
UAT
Training
~2months
3 wks
1 wk
3 people, 3 months
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.